Trimma

Trimma Salon Onboarding Journey

End-to-End Process, Notifications & Go-Live Readiness (A to Z)

Version: June 2026

Audience: Product, Operations, Field Agents, Salon Partners, Admin

Discovery → Agent → Owner → Admin Verify → Live Bookings

# Document purpose

This document maps the complete salon partner onboarding journey on Trimma, lists notifications at each stage, defines what gates public booking, and identifies gaps that should be addressed before and after go-live.

## Table of contents

1. Executive summary

2. Entry paths (how salons enter Trimma)

3. Agent-led journey (A to Z)

4. Owner self-serve journey (A to Z)

5. Owner dashboard — what must be completed

6. Admin workflow

7. Notifications by onboarding stage

8. What gates going live

9. Go-live readiness — gaps to address

10. Go-live checklist (operations)

11. Typical timeline (agent-led salon)

12. Key URLs & files

13. Summary

Appendix A — Onboarding status reference

# 1. Executive summary

Salon onboarding moves a business from discovery (Google Places, web lead, or self-serve signup) through agent verification, owner profile completion, booking enablement, and final admin verification before the salon is fully live on Trimma.

There are three main paths: (A) Agent-led — admin discovers or receives a lead, agent completes the field editor, invites the owner, owner fills the dashboard, agent enables booking; (B) Owner self-serve — owner signs in with Google at /onboarding and claims a salon; (C) Web waiting-list — partner applies via form into salon_leads until an agent converts them.

Customer bookings require booking_enabled plus valid salon phone and owner email. The Trimma Verified badge and 50% deposit collection require additional business and bank documentation plus admin is_verified.

# 2. Entry paths (how salons enter Trimma)

| Path | Entry point | Database | Initial status |
| --- | --- | --- | --- |
| Owner self-serve | /onboarding → Google sign-in | salons (new row) | OWNER_INVITED |
| Web waiting-list | /onboarding partner form | salon_leads | ASSIGNED_TO_AGENT / NEW |
| Admin Google discovery | Admin → Leads → Discover | salons upsert | DISCOVERED |
| Admin CSV import | Admin bulk import | salons | DISCOVERED |
| Admin provision storefront | Provision draft catalog | salons | AUTO_PROVISIONED |
| Agent manual lead | Agent field editor → new salon | salons | ASSIGNED_TO_AGENT |
| Agent converts web lead | Convert salon_leads row | salons (new) | ASSIGNED_TO_AGENT |
| Admin assigns to agent | Assign agent on lead | salons | ASSIGNED_TO_AGENT |

- Self-serve salons use source_type: self_serve_onboarding and start at OWNER_INVITED without agent field work.

- Web form leads stay in salon_leads until an agent manually converts them — they are not live salons yet.

- Google-discovered salons use placeholder owner emails (draft-*@trimma.io) until the agent invites a real owner.

# 3. Agent-led journey (A to Z)

| Step | Agent action | Status change | Notifications |
| --- | --- | --- | --- |
| 1 | Receive assigned salon/lead | ASSIGNED_TO_AGENT | Email + WhatsApp to agent |
| 2 | Complete field editor (services, staff, amenities, owner Gmail, WhatsApp) | → AGENT_VERIFIED | — |
| 3 | Send to Salon Owner for Review | → OWNER_INVITED | Onboarding email + WhatsApp invite |
| 4 | Owner signs in and completes dashboard | → OWNER_ACTIVATED | In-app ack to owner; agent notified |
| 5 | Enable Booking & Send to Admin | → PENDING_ADMIN_VERIFICATION, booking_enabled: true | Owner + admin WhatsApp; agent approval emails |
| 6a | Admin verifies salon | → VERIFIED, is_verified: true | Verified badge email + WhatsApp to owner |
| 6b | Agent rejects owner submission | → OWNER_INVITED or ASSIGNED_TO_AGENT | Rejection email + WhatsApp to owner |
| 6c | Admin rejects | → REJECTED | In-app rejection notification |

- Primary UI: /agent/leads (field editor, status actions).

- Owner invite requires real owner Gmail and WhatsApp number on the lead.

- Enable Booking sets booking_enabled: true before admin verification — customers may book if phone and email are valid.

# 4. Owner self-serve journey (A to Z)

Self-serve skips agent field editor steps 1–2 but still requires agent approval to enable booking and admin verification for the badge.

- 1. Owner visits /onboarding and signs in with Google (OnboardingOwnerSignup).

- 2. System provisions a salon row (provision-self-serve-salon) at OWNER_INVITED with booking_enabled: false.

- 3. Owner opens /dashboard/profile and completes Operations tab: name, address, map pin, hero image, phone, categories.

- 4. Owner adds staff (/dashboard/staff), services (/dashboard/services), maps staff to services.

- 5. Owner completes Business Info and Bank tabs (for verification badge and deposits).

- 6. Owner clicks Submit for Booking Approval → OWNER_ACTIVATED.

- 7. Assigned agent (by district) reviews and enables booking OR rejects for corrections.

- 8. Admin verifies → VERIFIED + Trimma badge.

# 5. Owner dashboard — what must be completed

## 5.1 Profile completion score (owner-facing)

| Step | Weight | Required for submit? | What to complete |
| --- | --- | --- | --- |
| Booking essentials | 35% | Yes | Name, address, map pin, hero image, phone or real email |
| Business information | 25% | No (for submit) | Legal name, business type, owner NIC, extended business info |
| Bank & documents | 25% | No (for submit) | Bank details + NIC / registration uploads |
| Trimma verification badge | 15% | Admin only | Granted by platform admin after review |

## 5.2 Operational setup (not in approval gate but required to take bookings)

| Step | Location | Required for live bookings? |
| --- | --- | --- |
| Add staff | /dashboard/staff | Yes — at least one active staff member |
| Add services | /dashboard/services | Yes — import or custom services |
| Map staff to services | /dashboard/staff | Yes — each service needs staff coverage |
| Activate services | /dashboard/services | Yes — set status Active after mapping |
| Working hours | /dashboard/profile | Recommended |
| Amenities | /dashboard/profile | Optional |
| Telegram connect | /dashboard/profile | Optional backup alerts |

- Owner can submit for approval before staff/services are complete — bookings will fail or show empty until setup is done.

- Salon setup progress banner tracks: staff → services → map → publish (4 steps).

# 6. Admin workflow

| Action | Effect | Difference from Verify |
| --- | --- | --- |
| Discover (Google Places) | Creates DISCOVERED salons with place data | — |
| Provision storefront | Seeds draft services/staff from category | — |
| Assign agent | ASSIGNED_TO_AGENT + agent notification | — |
| Approve (directory) | status: active — platform access only | Does NOT verify or enable badge |
| Verify | VERIFIED, is_verified: true, booking_enabled: true, activation_status: ACTIVE | Full go-live + badge |
| Reject | REJECTED, status: rejected | — |

- Pending verification queue: PENDING_ADMIN_VERIFICATION or legacy AGENT_APPROVED with is_verified: false.

- Admin can verify even if business/bank incomplete (warning dialog) — badge unlocks deposit rules separately.

- Primary UIs: /admin/leads, /admin/salons, /admin dashboard queue.

# 7. Notifications by onboarding stage

| Stage | Email | WhatsApp | In-app / other |
| --- | --- | --- | --- |
| Web lead submitted | partner-lead-received to applicant | — | — |
| Lead assigned to agent | agent-lead-assigned | Agent WhatsApp alert | — |
| Owner invited | onboarding invite | Onboarding invite (Meta/text) | — |
| Owner submitted (OWNER_ACTIVATED) | — | — | Owner submission ack |
| Agent enabled booking | Agent approval to owner | Owner + admin alert phone | AGENT_APPROVED notification |
| Admin verified | Admin approval to owner | Verified badge WhatsApp | SALON_VERIFIED notification |
| Agent rejects profile | Rejection email | Rejection WhatsApp | SALON_REJECTED |
| First customer booking (post-live) | Booking created owner email | appointment_confirmation_1 to owner | Owner notification bell |

- WhatsApp onboarding and owner alerts require Meta-approved templates outside the 24-hour session window.

- No dedicated admin email when salon hits PENDING_ADMIN_VERIFICATION — relies on dashboard + optional admin WhatsApp phone.

- Telegram mirrors some WhatsApp events; optional owner Telegram connect on profile.

# 8. What gates going live

| Gate | Condition | Current behaviour |
| --- | --- | --- |
| Customer can book online | booking_enabled + valid phone + valid owner email | Agent can enable before admin verify |
| Salon page loads publicly | Known slug | NOT gated on verification — page loads even if hidden |
| Book button active | isSalonPubliclyBookable() | Shows message if booking disabled |
| Marketplace / deals listing | status verified/active or is_verified | Partial filter on deals page |
| Trimma Verified badge | is_verified: true | Admin only |
| 50% reservation deposits | Business + bank complete + is_verified | canCollectVerifiedReservationDeposit() |

# 9. Go-live readiness — gaps to address

## 9.1 Critical (address before public launch)

| # | Gap | Risk | Recommended action |
| --- | --- | --- | --- |
| C1 | Dual lead systems (salon_leads vs salons) | Web leads lost if agent never converts | Auto-convert or unified pipeline; agent SLA on salon_leads queue |
| C2 | booking_enabled before admin verify | Customers book unverified salons; copy says otherwise | Align policy: either delay booking_enabled until VERIFIED or update all copy |
| C3 | Owner WhatsApp alerts need Meta template | Owners miss booking notifications | Configure appointment_confirmation_1 in Admin + Supabase patch |
| C4 | Staff/services not required before OWNER_ACTIVATED | Salons go live with empty catalog | Block submit or agent enable until setup progress 100% |
| C5 | Public salon page not gated on verification | Unverified salons discoverable by slug | Filter public page fetch on booking_enabled or public_visibility |

## 9.2 High priority (first month post-launch)

| # | Gap | Recommended action |
| --- | --- | --- |
| H1 | Legacy AGENT_APPROVED status in DB | Migration script to PENDING_ADMIN_VERIFICATION |
| H2 | public_visibility inconsistent (hidden vs false vs preview) | Normalize to string enum in code + DB |
| H3 | publishAdminLead creates duplicate salons row | Deprecate or merge with provision flow |
| H4 | Admin Approve vs Verify confusion | Rename UI labels; single clear go-live action |
| H5 | No admin email on pending verification queue | Add admin email trigger for PENDING_ADMIN_VERIFICATION |
| H6 | /onboarding dual CTAs (Google vs waiting-list) | Clearer path separation in UI copy |
| H7 | Self-serve skips agent data quality check | Agent review step before enable booking |

## 9.3 Medium / cleanup

- Stale status options in admin LeadTables dropdown (ACTIVE, PROFILE_COMPLETED, etc.).

- Owner activation wizard shows for ASSIGNED_TO_AGENT — may confuse invited owners.

- handleCompleteOnboarding saves minimal fields — business/bank not enforced at submit.

- COMPLETED onboarding_status referenced in filters but never set in main flows.

- Hardcoded district agent fallbacks if DB agents missing (salon-onboarding-paths.ts).

- onboarding_logs exists but no unified admin timeline UI.

- Welcome WhatsApp for new customers still plain text — needs Meta template.

# 10. Go-live checklist (operations)

| Item | Owner | Status in code |
| --- | --- | --- |
| Meta confirmmessage configured (customer checkout) | Admin | Required — working when set |
| Meta appointment_confirmation_1 (owner booking alert) | Admin | Required — patch + Admin settings |
| WhatsApp credentials in Vercel + Supabase | Admin | Required |
| Agent territory assignments populated | Admin | Required for routing |
| salon_leads conversion process documented for agents | Ops | Manual today |
| Owner profile + staff + services setup guide | Ops | Dashboard banners exist |
| Admin verification queue monitored daily | Admin | Dashboard queue exists |
| Booking RLS + checkout patches applied | DevOps | Supabase SQL patches |
| Stripe / PayHere production keys | DevOps | Checkout |
| Email templates (Resend) configured | Admin | Admin → Email settings |
| Status enum migration (AGENT_APPROVED) | Dev | Not done |
| Public page gating policy decided | Product | Not enforced in code |

# 11. Typical timeline (agent-led salon)

- Day 0 — Admin discovers salon or receives web lead; assigns agent.

- Day 1–3 — Agent visits salon, completes field editor, sends owner invite.

- Day 2–5 — Owner signs in, completes profile, staff, services.

- Day 5 — Owner submits for booking approval (OWNER_ACTIVATED).

- Day 5–7 — Agent reviews, enables booking (PENDING_ADMIN_VERIFICATION).

- Day 7 — Admin verifies salon (VERIFIED); badge + full deposit rules active.

- Day 7+ — Customers can book; owner receives appointment_confirmation_1 on each booking.

# 12. Key URLs & files

| Role | URL / path |
| --- | --- |
| Owner onboarding | /onboarding |
| Owner dashboard | /dashboard/profile, /dashboard/staff, /dashboard/services |
| Agent workspace | /agent/leads |
| Admin pipeline | /admin/leads, /admin/salons |
| Progress scoring | apps/web/src/lib/salon-onboarding-progress.ts |
| Bookability gates | apps/web/src/lib/salon-bookability.ts |
| Setup steps (staff/services) | apps/web/src/lib/salon-setup-progress.ts |
| Owner submit action | apps/web/src/app/actions/salon-operations.ts |
| Agent approve/reject | apps/web/src/app/actions/agent-leads-update.ts, agent-approval.ts |
| Notifications | apps/web/src/app/actions/salon-onboarding-notifications.ts |

# 13. Summary

Salon onboarding is a multi-party pipeline: discovery → agent verification → owner invite → owner dashboard completion → agent booking enablement → admin verification. The highest-risk gaps before go-live are dual lead systems, booking enabled before admin verify, missing Meta templates for owner alerts, and staff/services not being required before activation.

Address the Critical items in Section 9.1, run the WhatsApp SQL patches, and align marketing copy with actual booking_enabled behaviour before opening Trimma to the public.

# Appendix A — Onboarding status reference

| Status | Meaning | Who sets it |
| --- | --- | --- |
| DISCOVERED | Imported from Google Places or CSV; not yet assigned | Admin discovery / import |
| AUTO_PROVISIONED | Admin ran draft storefront provisioning | Admin |
| ASSIGNED_TO_AGENT | Routed to a field agent for verification | Admin / system |
| AGENT_VERIFIED | Agent saved field editor data | Agent (auto on draft save) |
| OWNER_INVITED | Owner invite sent (email + WhatsApp) | Agent or self-serve signup |
| OWNER_ACTIVATED | Owner submitted profile for booking approval | Salon owner |
| PENDING_ADMIN_VERIFICATION | Agent enabled booking; awaiting admin verify | Agent |
| VERIFIED | Admin granted Trimma verification; fully live | Platform admin |
| REJECTED | Pipeline rejection (agent or admin) | Agent / admin |
| AGENT_APPROVED (legacy) | Old status — treat as pending admin verification | Legacy data only |

Trimma — Sri Lanka Beauty & Wellness Booking Platform · trimma.lk